Project 5 Geotechnical #2

Jaycee Aldrich, Sydney Bird, Emma Robbins, Lillian Strohl

February 25, 2026

Spring 2026

Scope of Work

# Project Summary

The Nebraska Department of Transportation (NDOT) is transitioning its asphalt mixture approval process to a performance-based Balanced Mix Design (BMD) framework. Unlike traditional mix design methods that rely primarily on volumetric properties, the BMD approach requires analysis of large volumes of raw performance test data, including cracking resistance and rutting resistance measurements. This shift significantly increases the complexity and data-processing demands placed on engineers.

To support this transition and speed up the asphalt mixture approval process, our team was tasked with developing a Python-based software application that fully automates the BMD evaluation workflow. The objective of this project was to replace the existing manual Excel-based process with a modular, scalable, and repeatable computational flow.

By designing the application to be modular and well-documented, the tool ensures reproducibility, minimizes human error, improves efficiency, and provides NDOT engineers with a scalable solution capable of handling large datasets without manual intervention. This automation aligns with modern data-driven engineering practices and strengthens the reliability and consistency of pavement mix approval decisions.

# Project Goals

The project goal is to transition the Nebraska Department of Transportation’s asphalt mixture process to a balanced mix design. Basically, automating their Excel process, making it so that the engineers don’t have to manually take data from their spreadsheets and have excel to the calculations, but take their data, input it into Python, and then have Python do their calculations.

# Project Tasks

Task 1:  Data Collection and Organization of Code

Before any code rewriting can be done, the team needs to read over the given Excel file and raw data files to understand what needs coding. Extracting the data essential to the new code's functionality review the provided Excel file and raw data files to understand what needs to be coded tebook is the first step to transitioning the data into code. The pandas package in Python is necessary for the vitality of the new code. This step is crucial to the success of our code in the coming tasks and must not be skipped over.

Task 2: Develop Aggregate Gradation Automator and Volumetric Analysis

The first part of the code to be developed is for Module A to see the individual aggregate sieve percentages and blending ratios from the raw data. With this data in the code, we will be able to visualize the combined gradation curves and compare them to the NDOT control points. These are needed to verify if the mixture input is within the range of what is needed for the mix design. After Module A is coded, Module B can be created based on the Excel sheet and transferred into the Python notebook. Module B will have equations for volumetric properties and parameters for what the Air Voids must be valid for testing.

Task 3: Performance Testing and Automation

This task is for automating Module C: IDEAL-CT and D: Rutting Analyzer (HWTT). For Module C, code and algorithms need to be written to find an area under a load vs its displacement curve. With this information, we can calculate the post-peak slope and the displacement of 75% of the peak load. These should give us a clean plot of load vs displacement. For Module D, we need to create another algorithm to find the Stripping Inflection Point, which is where the slope of deformation increases drastically because of moisture damage. We will use this algorithm to determine the number of cycles where rut depth passes the 12.5 mm threshold. Another plot of this data is needed for Module D, along with a “Pass/Fail” explanation.

Task 4: Results and Project Documentation

After all the modules have been coded and examined as a team, we will go over the code and make sure the results it is returning to us are correct calculations and are functional for all parties that may use the code. A summary and an ACD will be made available for the code to give everyone an understanding of how the code is used and why it works. All technical and engineering jargon will be transitioned into layman's terms. For NDOT, there will be a user guide that will explain what should be input into the code to get accurate and correct calculations.

# Project Deliverables

The project’s deliverables will be complete based on the request from the client. Through the work of the team, every part of the project will be completed on time. After the “Auto-BMD” code document is completed, there will be a user guide for the Nebraska Department of Transportation to understand the code document. On top of the user guide and code, the team will create a fully functional GitHub repository containing several files relevant to the project for the NDOT to access. The repository will include the code that runs an aggregate gradation automator, volumetric properties calculator, IDEAL-CT, and rutting Analyzer (HWTT). The repository will include an annotated code document explaining the Excel to Python conversions line by line, a comprehensive README with a user guide, and a Gantt chart outlining the project background, methods, results, discussions, and references in accordance with NDOT standards. And finally, a flow chart with how the code works.

| Deliverable | Due to the Client by |
| --- | --- |
| Gantt Chart | 3/6/26 & 5/8/26 |
| Scope of Work | 5/8/26 |
| Python Code | 5/8/26 |
| Annotated Code Document | 5/8/26 |
| Written Technical Report | 5/8/26 *check-ins periodically* |
| User Guide | 5/8/26 |
| Flow Diagram | 3/13/26 &5/8/26 |